ShotockViz

Feature Gap Analysis & UX Improvement Roadmap

Version: 1.0   •   Date: February 2026   •   Audience: Product & Engineering

Thai + US Stock Analysis Platform  —  Self-hosted

# 1. Executive Summary

ShotockViz is a self-hosted stock analysis platform covering Thai (SET) and US equity markets. Core functionality — charting, technical indicators, a stock screener, portfolio tracking, and price alerts — is implemented and operational. This document identifies 18 high-impact gaps across six categories where the platform currently under-serves users compared to best-in-class competitors such as TradingView, Investopedia, and StockScreener.io. Addressing these gaps in priority order will significantly improve retention, daily active usage, and competitive differentiation.

| 18 Total Gaps Identified | 5 Critical Priority | 7 High Priority | 6 Medium/Low Priority |
| --- | --- | --- | --- |

# 2. Current Feature Status

The following core features are currently implemented and functional:

- Chart Page: Full OHLCV candlestick/line/area chart with 8 timeframes (1m–1M), technical indicators (MA, EMA, RSI, MACD, Bollinger Bands), and watchlist sidebar.

- Stock Screener: Filter by market (SET/US), RSI, volume, MACD, price range. Displays ranked results with signal badges. CSV export placeholder present.

- Portfolio Tracker: Add/remove holdings with buy price and quantity. Calculates unrealised P&L per position.

- Price Alerts: Create above/below price alerts. List view with active/inactive status. Backend WebSocket infrastructure ready.

- News Feed: News page route active; backend RSS/headline ingestion in place.

- Google OAuth Login: SSR-safe implementation with ClientOnly wrapper; JWT access + refresh token auth.

- Search Modal: Fuzzy search across SET and US symbols, Thai name matching, category filter tabs, keyboard navigation.

- Glassmorphism UI: Global glass-panel / glass-dropdown / glass-overlay system applied across all modals and overlays.

# 3. Gap Analysis by Category

Priority scale: Critical (blocks core use case) • High (significant UX friction) • Medium (nice to have) • Low (polish/deferred)

3.1  Real-Time Data & Market Feed

| Feature | Description | User Impact | Priority | Effort |
| --- | --- | --- | --- | --- |
| Live Price Ticker | WebSocket price feed pushing real-time last-price, change, and volume to the chart and watchlist. Currently only updated on page load. | Users miss intra-session price moves; must reload to see updates. Core for day-trading use. | Critical | Large |
| Alert Push Delivery | Deliver triggered price alerts via browser push notification or email. Backend alert-check cron exists but no delivery channel is wired. | Alerts are invisible unless the user keeps the tab open and manually checks. Defeats the purpose. | Critical | Medium |
| Intraday Data Quality | Reliable 1m/5m/15m bars for SET stocks. Currently falls back to synthetic Brownian-bridge data when Yahoo Finance rate-limits Thai symbols. | Intraday charts for Thai stocks are misleading; traders cannot rely on them for decisions. | Critical | Large |

3.2  Chart & Analysis Tools

| Feature | Description | User Impact | Priority | Effort |
| --- | --- | --- | --- | --- |
| Multi-Stock Comparison | Overlay 2-5 normalised price lines on a single chart (e.g., compare PTT vs. GULF vs. S&P 500). Standard in TradingView. | Users cannot benchmark a stock against peers or indices without opening multiple tabs. | High | Medium |
| Drawing Tools | Freehand trendlines, horizontal support/resistance levels, Fibonacci retracement, and annotations stored per-symbol. | Technical traders consider drawing tools non-negotiable. Absence makes the app feel incomplete. | High | Large |
| Additional Indicators | Stochastic RSI, ATR, OBV, Ichimoku Cloud, VWAP (intraday). Currently only MA/EMA/RSI/MACD/BB are implemented. | Power users will switch to TradingView for missing indicators rather than supplement with ShotockViz. | Medium | Medium |
| Chart Screenshot/Export | One-click export of the visible chart as PNG or PDF with the symbol, timeframe, and date watermarked. | Sharing analysis in chat groups (LINE, Telegram) is a dominant user behaviour for Thai retail traders. | Medium | Small |

3.3  Portfolio & Watchlist

| Feature | Description | User Impact | Priority | Effort |
| --- | --- | --- | --- | --- |
| Portfolio Performance Chart | Time-series line chart of total portfolio value over time, with benchmark (SET Index or S&P 500) overlay. Current view is a static holdings table only. | Investors cannot see how their portfolio has performed over time — the primary question they have. | Critical | Medium |
| Realised P&L & History | Track sold positions, calculate realised gains/losses, and display transaction history with cost basis per lot (FIFO/AVCO). | Thai retail investors must report capital gains. Without realised P&L history, the tracker is incomplete. | Critical | Medium |
| Multiple Portfolios / Brokers | Support multiple named portfolios (e.g., “Kasikorn TFEX”, “Bualuang LTF”). Critical for Thai investors who split across brokers. | Single-portfolio constraint forces users to maintain a separate spreadsheet for broker segregation. | High | Small |
| Watchlist Price Display | Show current price, daily % change, and a mini sparkline (7-day) on each watchlist row. Currently only symbol name is shown. | Without live prices in the watchlist, users must click every stock to check status — major friction. | High | Medium |
| CSV / Excel Import | Import existing holdings from a broker export file (e.g., Settrade CSV, Interactive Brokers flex). Reduce manual data entry barrier. | Manual entry of 20+ holdings is a significant onboarding barrier causing abandonment. | High | Medium |

3.4  Screener Enhancements

| Feature | Description | User Impact | Priority | Effort |
| --- | --- | --- | --- | --- |
| Saved & Shared Filters | Save named screener presets (e.g., “Oversold SET Mid-Cap”) and share via URL. The “Save Filter” button is visible but non-functional. | Users re-configure the same filters every session. Saved filters drive daily active usage (DAU). | High | Small |
| Fundamentals Filters | Filter by P/E, P/BV, EPS growth, dividend yield, market cap range. Essential for value investors. | Current filters (RSI, MACD, volume) are purely technical. Fundamental investors have no comparable tool. | Medium | Large |
| Working Export CSV | Export screener results to CSV (button exists but calls unimplemented handler). Trivial to wire to backend. | Analysts expect to download results for further processing in Excel; broken export damages trust. | Medium | Small |

3.5  UX & Accessibility

| Feature | Description | User Impact | Priority | Effort |
| --- | --- | --- | --- | --- |
| Mobile Responsive Layout | Responsive breakpoints for smartphone screens (360-430 px). The current layout is desktop-only with a fixed sidebar that overflows on mobile. | 72 % of Thai retail investors check stocks on mobile (SET survey 2024). App is unusable on phone. | Critical | Large |
| Settings Persistence | Save settings (timezone, default timeframe, chart type) to backend user profile so they sync across devices/sessions. Currently LocalStorage only. | Every re-login resets to defaults. Power users with multiple devices are especially affected. | Medium | Small |
| Keyboard Shortcut Panel | Discoverable keyboard shortcut reference (? key) showing ⌘K search, 1/2/3 chart type, D/W/M timeframe, I for indicators. | Shortcuts exist but are undiscoverable, limiting efficiency gains for returning users. | Low | Small |
| Onboarding Flow | First-visit guided tour (spotlight + tooltip overlay) highlighting search, timeframes, and alert creation. No onboarding exists today. | New users fail to discover key features (indicators, alerts) and churn within the first session. | Medium | Small |

3.6  News & Fundamentals

| Feature | Description | User Impact | Priority | Effort |
| --- | --- | --- | --- | --- |
| Contextual News Panel | Show symbol-specific headlines in a side panel on the chart page (toggle). Currently news is a separate /news page disconnected from the chart. | Traders want to correlate price moves with news without leaving the chart context. | High | Small |
| Fundamentals Deep Dive | Dedicated fundamentals tab per stock: income statement trend, balance sheet, DCF valuation estimate, dividend history. | Current fundamentals card shows only 4 static metrics. Insufficient for value/dividend investors. | Medium | Large |

# 4. Recommended Implementation Roadmap

Features are sequenced to maximise impact per development effort, grouped into three delivery phases. Items within each phase are listed in suggested sprint order.

## Phase 1 — Q2 2026  (Foundation Fixes)

Focus: eliminate blockers that prevent existing users from relying on the app daily.

- Watchlist live price display via WebSocket price feed

- Price alert push delivery (browser push + optional email)

- Portfolio performance chart (equity curve with benchmark)

- Realised P&L and transaction history

- Working screener CSV export

- Mobile responsive layout (priority: chart + watchlist + search)

## Phase 2 — Q3 2026  (Power-User Features)

Focus: features that drive daily active usage from engaged users and differentiate from free alternatives.

- Multi-stock price comparison overlay on chart

- Saved & shared screener filter presets

- Contextual news panel on chart page

- Multiple portfolio / broker accounts

- CSV/Excel portfolio import (Settrade, IBKR formats)

- Chart screenshot / PNG export

- Settings persistence to user profile (backend)

## Phase 3 — Q4 2026  (Depth & Delight)

Focus: advanced functionality for high-value users; polish and discoverability for all.

- Drawing tools (trendlines, Fibonacci, support/resistance)

- Extended technical indicators (Stochastic RSI, ATR, VWAP, Ichimoku)

- Fundamentals deep-dive tab (income statement, balance sheet, DCF)

- Screener fundamentals filters (P/E, P/BV, dividend yield)

- Onboarding guided tour

- Keyboard shortcut reference panel

- Reliable intraday data for Thai stocks (alternative data provider evaluation)

# 5. Quick Wins (< 1 day each)

The following gaps require minimal engineering effort (hours, not days) and can be resolved immediately for outsized user satisfaction gain:

| Quick Win | Implementation Note | Expected Gain |
| --- | --- | --- |
| Screener CSV Export | Wire existing Export CSV button to the /api/screener endpoint response; use Papa.parse or browser Blob download. | Removes broken-feature perception immediately. |
| Saved Screener Preset (localStorage) | Serialise current filter state to localStorage on button click; restore on load. Backend sync can follow in Phase 2. | Drives daily active usage with near-zero effort. |
| Chart Screenshot | Call lightweight-charts .takeScreenshot() API (already built into the library); trigger download via <a> element. | Unlocks a dominant sharing behaviour. |
| Keyboard Shortcut Hint (? key) | Add a keydown listener for "?" that shows an existing modal with a static shortcuts table. | Boosts power-user efficiency and engagement. |
| Settings Timezone Save | Persist timezone select value to localStorage and apply on chart date axis. | Zero-backend change; eliminates repeated configuration. |

# 6. Appendix: Competitive Benchmark

✓ = present, − = absent, ≈ = partial

| Feature | ShotockViz | TradingView (Free) | Investopedia Sim | Settrade+ |
| --- | --- | --- | --- | --- |
| Live price updates | − | ✓ | ✓ | ✓ |
| Drawing tools | − | ✓ | − | − |
| Multi-stock comparison | − | ✓ | − | − |
| Portfolio perf. chart | − | − | ✓ | ✓ |
| Realised P&L history | − | − | ✓ | ✓ |
| Mobile responsive | − | ✓ | ✓ | ✓ |
| Saved screener presets | ≈ | ✓ | − | − |
| Push alert delivery | − | ✓ | − | ✓ |
| Fundamentals filters | − | ≈ | − | − |
| Thai SET coverage | ✓ | ✓ | − | ✓ |
| Self-hosted / free | ✓ | − | − | − |
| Google OAuth login | ✓ | ✓ | − | − |

Note: ShotockViz's key competitive advantage is self-hosted zero-cost deployment with full Thai SET coverage. The roadmap should preserve this while closing critical UX gaps.